# Test and Verification Status

این فایل فقط وضعیت Evidence قابل بازتولید در Repository فعلی را نشان می‌دهد. گزارش تاریخی بدون Artifact/Command/Commit، PASS جاری محسوب نمی‌شود.

## وضعیت فعلی Gateها

| Gate | Scope | وضعیت فعلی | Evidence / Blocker |
| --- | --- | --- | --- |
| Migration integrity | Rule/Decision/Experiment separation | PASS | Template/Handoff Merge شد؛ Legacy از Active Rules جدا و تصمیم‌های نهایی Leader ثبت شد. |
| Package structure smoke | Required root, Source-of-Truth files and canonical ranges | PASS | Canonical SHA-256 and required structure remain covered by pytest. |
| Current-code quality | Ruff, format, mypy, pytest, diff check | PASS | Latest full gate on 2026-09-08: 139 tests PASS plus Ruff/format/mypy/diff. |
| Legacy static integrity | Historical sources/manifests without promotion | PASS | Python AST 9/9; PowerShell parser 12/12; MQL5 strict + balanced braces 3/3; Git-staged core manifest 16/16 across byte-preserved attributes. Not compile/runtime evidence. |
| Zone/Trend/orchestration slice | Rule → causal ticks → bar close → deterministic tests | PASS | 21 focused tests; strict tick-chain/final-close validation and Breakout-before-Trend-roll PASS; 23 canonical days → 421 merged Zones; 444/444 source rows retained. |
| Breakout/Reversal signal slice | Strict qualification, touch and accounting contracts | PASS | 9 focused/integration tests; strict buffer/lineage, same-Tick Trend, directional Market touch, gap/wick, duplicate, daily usage and shared bar slot PASS. |
| Pullback signal slice | Conservative entry lifecycle and accounting | PASS | 7 focused/integration tests; penetration/edge retry, five-bar window, Breakout lineage, shared Reversal/Pullback bar slot, rollover cancellation, Multiple PB and Normal1/High∞ PASS. |
| Momentum/TP slice | Strict trend, target trigger, conflict and extension lifecycle | PASS | 5 focused tests; Same-Bar/closed/current checks, crossing/gap, touch block, safe one-step modify, restore and Market Close PASS. |
| Initial Risk/Execution slice | Geometry, native RF, protection and fixed capital profiles | PASS | 7 focused tests; Free Space, Stop/Target, RF, monotonic steps, protected order, 0.01 lot, max3/max5 and margin boundary PASS. |
| Financial Safety slice | Daily net-realized and GROSS15 entry gates | PASS | 6 focused tests; daily latch/reset/actions, inclusive gross budget, all four native risk components, combined rejection and invalid-input failure PASS. |
| Operational Safety slice | Broker session boundary and restart lock | PASS | 4 focused tests; inclusive pre-close action set, time-basis validation, persisted same-day detection and next-day release PASS. |
| Audit payload slice | Immutable trace records, durable JSONL and leader marker DTOs | PASS | 23 focused/integration tests; typed/atomic recovery and linked ORDER/FILL/REJECT/CLOSE/MODIFY/CANCEL projection PASS. Reject preserves protection/Pending state and accepted Modify cannot loosen SL. |
| Equivalence-vector scaffold | Shared versioned Decimal-string inputs/outputs | PASS for Python + MQL runtime | 19 vectors execute in Python, including lifecycle transition/protection validity and causal Trend-before-Reversal Tick order; generated-header drift and MQL runtime PASS. |
| Rule traceability | Rule name → code → test → journal | PASS through bounded MQL Native lifecycle/protection/session management | MQL signal event loop ran one real-tick day; candidate→risk/safety/audit/send/binding/outcome, Deal-history risk, RF protection, TP extension/restore, restart and final flatten passed with exact project filters. |
| Current MQL real-tick signal parity | 2026-08-28, 541,333 native Ticks, 88 M15 bars, canonical Zones, UTC+00 | PASS | Python=MQL counts: Breakout 28, Reversal 62, Pullback 410,904; MQL completion failed=0. Candidate-only evidence; no outcome, cost or PnL claim. |
| MT5 Tester profile 200 | 2026-08-28, real ticks, 0.01 lot, max3 | PASS | 10/8/2، 3 Breakout accepted، net -12.27، zero unknown reject/failure/exposure. |
| MT5 Tester profile 300 | 2026-08-28, real ticks, 0.01 lot, max5 | PASS | 17/15/2، 5 Breakout accepted، net -5.47، zero unknown reject/failure/exposure. |
| Contract tests | همه موارد بخش 3 TODO.md | PASS at Python domain boundary | All listed fast contracts PASS; external Native/MT5 parity and durable side effects remain separate gates. |
| MT5 tick acquisition | Read-only UTC raw input, ignored cache | PASS for bounded smoke | Bridge 5.0.6180 exported 6,487 ticks/290,594 bytes; explicit-offset normalization replayed all rows as one M15 bar. An ordered five-tick probe uniquely correlated local server time to UTC; no cache, probe values, resolved Broker-specific offset or account identity are committed. |
| Targeted regression | Active MVP Rules | PASS for required scope | Bootstrap and both Zone priorities are fixed Rules; FreeSpace <=3 Block / >3 Allow، Strict/TP/Safety deterministic tests PASS. Sticky/priority-PnL/external-fixture comparisons are not MVP gates; FreeSpace15 is Post-MVP. |
| Python ↔ MT5 equivalence | Frozen core vectors | PASS for MVP scope | Shared vectors PASS at 1e-9; causal signal counts match on 541,333 ticks and project-owned Native lifecycle passes both capital profiles. Multi-day Native parity is not an MVP gate because no independent Python Native fixture exists. |
| MT5 compile/runtime smoke | #property strict, zero errors, inert startup | PASS for current inert core + State/Execution/Native/Audit boundaries | Build 6151: 0 errors/0 warnings; Strategy Tester validated 19 vectors, causal/daily/Pullback/TP state, Daily/GROSS15/Concurrency/Margin/Operational safety, synthetic execution, Native adapters and audit payload. |
| MT5 real-tick acceptance | 200/300 USD scenarios | PASS for bounded technical run | Versioned local-only INI profiles and restart profile pass on 2026-08-28 with real ticks, live/remote/cloud disabled; broader regression remains. |
| MT5 multi-day lifecycle | 23 Zone days, capital 200, real ticks | PASS final MVP | 308/244/64؛ 109 Breakout accepted، 14 conflict closes، max2، cancel/session-close 2/3، TP 8/2/2؛ zero unknown reject, SL-loosen, exposure or failure. |
| Signal priority attribution | Same 23-day MQL run | PASS informational | Reversal Normal 86/86/0 and High 26/26/0; Pullback Normal 146/56/90 and High 44/20/24. Per-priority PnL is intentionally not an MVP acceptance criterion. |
| QA day 2026-07-29 | Real-tick technical ledger summary | PASS technical | 17/15/2، 7 Breakout accepted، net +67.87 and zero failure. |
| Final reusable report | Structured evidence + comprehensive Markdown | PASS Stage 7 | Canonical JSON/report include hashes, profile counters, Symbol spec, TP and restart evidence; summaries must reuse them without rerunning MT5. |
| MVP Freeze | Rulebook/Code/Evidence immutable version | PASS | Version manifest and immutable Git tag identify the accepted research/tester-only MVP. |
| Shadow/Demo | Broker acceptance | NOT_RUN | پس از MVP Freeze. |
| Limited Live | Explicit Leader approval | BLOCKED | شواهد و Risk approval موجود نیست. |
| Historical bundle core manifest | SHA256_KIT.txt | PASS | هر 16 ورودی Manifest با فایل استخراج‌شده Match شد. |
| Historical patch manifest | SHA256_PATCH.txt | FAIL | README_FA.md mismatch و دو مسیر reversal_portfolio_reference/* در Bundle موجود نیستند؛ Evidence دست‌کاری نشد. |
| Canonical ranges identity | uploaded/data/reference copies | PASS | SHA-256 هر سه نسخه یکسان است. |

## Coverage الزامی Rules

| گروه Rule | تست‌های اجباری | وضعیت |
| --- | --- | --- |
| Zone | Load/Normalize/Sort، line Zone، chain merge <1.5، Priority، no hard cap | PASS |
| Trend | Day bootstrap، live threshold، no prior-day carry، Tick event order | PASS |
| Breakout | Engage، Trend at Close، strict ±1 buffer، lineage، close opposite Reversal | NOT_RUN — Engage/validation/lineage, opposite-direction closure instruction and generic protected Close lifecycle PASS; Breakout-to-position wiring remains. |
| Reversal | directional Market touch، wick validity، Normal1/High2، duplicate guard | PASS |
| Pullback | penetration 0.20، broken-edge entry/retry، t+1..t+5، multi-PB، Normal1/High∞ | PASS |
| Strict/Conflict/TP | closed/current candle، Same-Bar، Doji، crossing/gap، touch block، extend/restore/close | PASS |
| Free Space | Buy/Sell formula و strict >3 USD | PASS |
| Initial risk | Stop Zone/cap6، first target ≥6، missing-Zone reject | PASS |
| Profit protection | Native RF، X-step، no SL loosening | PASS |
| Execution | SL/TP at creation، native costs، one order/bar، 0.01 lot، max3/max5 | PASS at Python contract + bounded MQL Native lifecycle; exact Symbol/Magic Deal-history evidence exists for both profiles. |
| Risk budgets | Daily realized 20% و GROSS15 reservation | PASS |
| Safety | Session-5min flatten و restart fail-closed | PASS — session flatten/cancel, final zero exposure and same-day MQL restart zero-attempt/position/exposure pass. |
| Audit/Report | Event/Rule/Zone/BO lineage، reject reasons، reusable result evidence | PASS Stage 7 — Python/MQL lifecycle audit plus final structured evidence/report synchronization pass. |

## Evidence تاریخی در انتظار بازیابی

| Evidence | ادعای تاریخی | وضعیت جاری |
| --- | --- | --- |
| E-R0 | Compile و Control PASS | BLOCKED — Artifact/Commit missing |
| E-R2 | ALL_FLAT بهتر از Carry | BLOCKED — Protocol/Timezone missing |
| E-REV | 207/207 Replay و PnL نزدیک | BLOCKED — Fixtures/engines missing |
| E-OPS | 4/4 Restart behavior | BLOCKED — Logs/commit missing |
| Python bootstrap v4 | Data/cache validation successful | BLOCKED — script در Bundle موجود است؛ execution log/cache کامل و محیط بازتولیدشده موجود نیست |

توضیح: Bundle فنی اکنون در بسته Migration موجود است، اما PASSهای تاریخی تا زمانی که Command/Environment و Artifactها در Repository بازتولید نشوند، PASS جاری Strategy محسوب نمی‌شوند.

Statusها: PASS, FAIL, NOT_RUN, BLOCKED, NOT_APPLICABLE.